Initial Project Planning Template

| Date | 05 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Green-Predict-Pro |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the table below to plan sprints, user stories, story points, priorities, team members and dates.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Understanding | USN-1 | As a developer, I can load and explore the crop recommendation dataset using Pandas. | 2 | High | Amrutha Gutti | 01-Jul-2026 | 03-Jul-2026 |
| Sprint-1 | EDA | USN-2 | As a developer, I can perform EDA and visualize distributions of N, P, K, temperature, humidity, pH and rainfall. | 3 | High | Thota Nagaraju | 01-Jul-2026 | 04-Jul-2026 |
| Sprint-2 | Model Building | USN-3 | As a developer, I can train Random Forest, Decision Tree, SVM and KNN classifiers and compare accuracies. | 5 | High | Vemula Ramu | 05-Jul-2026 | 10-Jul-2026 |
| Sprint-2 | Model Persistence | USN-4 | As a developer, I can save the best model and scaler as .pkl files. | 2 | Medium | Vemula Ramu | 10-Jul-2026 | 11-Jul-2026 |
| Sprint-3 | Web App | USN-5 | As a farmer, I can enter my soil and climate values in a web form and get a crop recommendation. | 5 | High | Jagan Naga Srinivas V | 12-Jul-2026 | 18-Jul-2026 |
| Sprint-3 | Suitability View | USN-6 | As a user, I can choose a crop and see whether current conditions are suitable. | 3 | Medium | Gullapudi Pavani | 15-Jul-2026 | 20-Jul-2026 |
| Sprint-4 | Dashboard | USN-7 | As a researcher, I can view charts on crop–environment relationships. | 3 | Medium | Thota Nagaraju | 20-Jul-2026 | 25-Jul-2026 |
| Sprint-4 | Deployment | USN-8 | As an admin, I can deploy the Flask app to a cloud host. | 3 | High | Amrutha Gutti | 25-Jul-2026 | 28-Jul-2026 |